Republic of the Philippines

UNIVERSITY OF EASTERN PHILIPPINES

University Town, Northern Samar

COLLEGE OF SCIENCE

DEPARTMENT OF INFORMATION TECHNOLOGY

WEEKLY PROGRESS REPORT

Student Name: VINCE KHYLE M. MOGATAR                    			Week: 1st

Inclusive Dates: February 02, 2026 – February 06, 2026

| Duties performed this week: - Attended the on-the-job orientation and deployment briefing to establish project goals and expectations. - Analyzed system requirements for the University Extension Services System (UES) to ensure all departmental needs are met. - Conducted on-site data gathering at the University Extension Office to analyze report structures and existing workflows. - Brainstormed and designed database diagrams and layouts specifically tailored for the system’s reporting modules. - Initiated backend and frontend coding to revise and improve the current University Extension System. |  |
| --- | --- |
| What new training/s took place this week? - Office Standards: Orientation on office policies, professional ethics, and standard operating procedures. - System Briefing: Received instruction and guidance from the ICT Staff regarding the UES workflow. - Requirement Gathering: On-site exposure at the Extension Office to learn how to identify client needs and document current processes. |  |
| What were your major accomplishments based from the Proposed Activities in your Training Schedule Form? Provide a detailed description of the tasks involved in the accomplishment. |  |
| PROPOSED ACTIVITIES | ACCOMPLISHMENTS |
| Database Design System Implementation (Coding) Requirement Analysis | Created 3 mockup database diagrams corresponding to 3 specific report types. Successfully coded and implemented 4 report modules for the UES System. Conducted data gathering at the Extension Office to define the structure of the reports. |
| What problems have you encountered this week? - Unclear Requirements: Lack of initial basis for the reports; we did not fully understand the flow or the differences between the various types of extension projects. - Restriction of data sample for reports modules. Unable to finalize the database and report modules due to a lack of available sample data. - Manpower Shortage: The team was reduced from 4 members to 2, creating a bottleneck since no one was specifically assigned solely to data gathering. |  |
| How did you overcome or solve those problems? - For the Requirements: We coordinated with the ICT department and visited the Extension Office directly to gather data and clarify the report structures. - For the Manpower: We adapted by multitasking splitting the coding workload while jointly handling the necessary data gathering duties. |  |
| List one or two goals you have set for yourself next week. - Complete the implementation of the remaining report modules to advance overall system development by 20%. - Obtain and analyze fully attributed report samples to serve as a comprehensive basis for comparison across different extension types. |  |

Prepared by:						        Noted by:

VINCE KHYLE M. MOGATAR					CELESTE J. CHAN, DIT

Student Intern								Supervisor

Republic of the Philippines

UNIVERSITY OF EASTERN PHILIPPINES

University Town, Northern Samar

COLLEGE OF SCIENCE

DEPARTMENT OF INFORMATION TECHNOLOGY

Weekly Attendance Sheet

For the month of FEBRUARY

Inclusive Dates: February 02, 2026 – February 06, 2026

Week: _1_

Student Name:  VINCE KHYLE M. MOGATAR

| Day | Morning |  | Afternoon |  | Overtime |  | Total hours |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Time in | Time out | Time in | Time out | Time in | Time out | Hours | Mins |
| Monday | 07:45 | 11:31 | 13:00 | 17:05 |  |  | 7 | 51 |
| Tuesday | 7:35 | 11:35 | 13:05 | 17:10 |  |  | 8 | 5 |
| Wednesday | 7:30 | 11:31 | 13:00 | 17:14 |  |  | 8 | 15 |
| Thursday | 7:40 | 11:30 | 13:00 | 17:00 |  |  | 7 | 50 |
| Friday | 8:00 | 11:31 | 13:00 | 17:10 |  |  | 7 | 41 |
| Saturday |  |  |  |  |  |  |  |  |
| Sunday |  |  |  |  |  |  |  |  |

Prepared by:						        Noted by:

VINCE KHYLE M. MOGATAR					CELESTE J. CHAN, DIT

Student Intern								Supervisor

Republic of the Philippines

UNIVERSITY OF EASTERN PHILIPPINES

University Town, Northern Samar

COLLEGE OF SCIENCE

DEPARTMENT OF INFORMATION TECHNOLOGY

WEEKLY PROGRESS REPORT

Student Name: VICTORIO F. CABATINGAN, JR                   			Week: 1

Inclusive Dates: February 02, 2026 – February 06, 2026

| Duties performed this week: - Attended on-the-job orientation and deployment briefing. - Conducted data gathering at the University Extension Office as part of the development of the UES. - Analyzed system requirements for the University Extension Services System (UES). - Brainstormed possible database layout and entry. - Started to revise the current system. |  |
| --- | --- |
| What new training/s took place this week? - Office Standards: Orientation on office policies, professional ethics, and standard operating procedures. - System Workflow Briefing: Received instruction and guidance from the ICT staff regarding the UES system workflow. - Requirement Gathering: On-site exposure at the Extension Office to learn how to identify client needs and document current processes. |  |
| What were your major accomplishments based from the Proposed Activities in your Training Schedule Form? Provide a detailed description of the tasks involved in the accomplishment. |  |
| PROPOSED ACTIVITIES | ACCOMPLISHMENTS |
| Database Design System Implementation (Coding) Requirement Analysis | Created mockup database design corresponding to UES Revised current system design for University Extension Services System Gathered data from the University Extension Office to define the system workflow. |
| What problems have you encountered this week? - Unclear Requirements: Lack of initial basis for the reports; we did not fully understand the flow or the differences between the various types of extension projects. - Restriction of data sample for reports modules. Unable to finalize the database and report modules due to a lack of available sample data. - Manpower Shortage: The team was reduced from 4 members to 2, creating a bottleneck since no one was specifically assigned solely to data gathering. |  |
| How did you overcome or solve those problems? - For the Requirements: We coordinated with the ICT department and visited the Extension Office directly to gather data and clarify the report structures. - For the Manpower: We adapted by multitasking splitting the coding workload while jointly handling the necessary data gathering duties. |  |
| List one or two goals you have set for yourself next week. - Finish the database layout design. - Hit 20% on the frontend UI design and refine backend logic and data reporting. - Obtain and analyze fully attributed report samples to serve as a comprehensive basis for comparison across different extension types. |  |

Prepared by:							Noted by:

VICTORIO F. CABATINGAN, JR					   CELESTE J. CHAN, DIT

Student Intern						                Supervisor

Republic of the Philippines

UNIVERSITY OF EASTERN PHILIPPINES

University Town, Northern Samar

COLLEGE OF SCIENCE

DEPARTMENT OF INFORMATION TECHNOLOGY

Weekly Attendance Sheet

For the month of FEBRUARY

Inclusive Dates: February 02, 2026 – February 06, 2026

Week: _1_

Student Name: VICTORIO F. CABATINGAN, JR

| Day | Morning |  | Afternoon |  | Overtime |  | Total hours |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Time in | Time out | Time in | Time out | Time in | Time out | Hours | Min |
| Monday | 07:47 | 11:37 | 1:00 | 5:07 |  |  | 7 | 57 |
| Tuesday | 7:35 | 11:36 | 1:04 | 5:05 |  |  | 8 | 02 |
| Wednesday | 7:30 | 11:31 | 1:01 | 5:14 |  |  | 8 | 14 |
| Thursday | 8:10 | 11:34 | 1:00 | 5:00 |  |  | 7 | 24 |
| Friday | 7:44 | 11:30 | 1:00 | 5:09 |  |  | 7 | 55 |
| Saturday |  |  |  |  |  |  |  |  |
| Sunday |  |  |  |  |  |  |  |  |

Prepared by:							Noted by:

VICTORIO F. CABATINGAN, JR					  CELESTE J. CHAN, DIT

Student Intern						               Supervisor